# Project 6

DisasterContextGraph-RAG

Knowledge-Aware Context Graph Architecture for Disaster Intelligence

UrbanResilience Lab | Texas A&M University

# 1. Executive Summary

This project develops a Context Graph architecture for disaster intelligence systems, creating a unified knowledge layer that bridges structured disaster data (TDDL Silver) with unstructured knowledge resources (RAG corpus). The Context Graph serves as a "shared memory" enabling semantic query resolution, schema-aware reasoning, and consistent world modeling across AI agents.

The architecture addresses critical challenges: (1) disambiguating natural language queries against complex geospatial schemas, (2) binding regulatory and planning documents to operational data features, and (3) enforcing correct aggregation semantics for H3-indexed disaster metrics.

## 1.1 Research Questions

RQ1: How can a context graph architecture enable semantic disambiguation of natural language queries against disaster-specific data schemas?

RQ2: What graph topology and edge semantics optimally bind structured geospatial features to unstructured policy/planning documents?

RQ3: How can aggregation rules and temporal semantics be encoded in a graph structure to ensure query correctness?

RQ4: What are the performance and governance trade-offs between lakehouse-native and property graph implementations?

## 1.2 Problem Statement

The system operates across two fundamentally different knowledge planes:

- TDDL Silver (Structured): Feature-level disaster metrics indexed by H3 Level 10 hexagons with strict temporal validity, dynamic vs. static classifications, and area-weighted administrative rollups

- Knowledge Repository (Unstructured): Narrative policies, emergency plans, After-Action Reports (AARs), and scholarly content requiring retrieval-augmented generation

Without a unifying knowledge structure, the system risks: schema hallucination, incorrect feature family selection, unit and temporal confusion, and failure to apply required area-weighting rules.

# 2. Technical Architecture

The Context Graph implements a two-layer design: Schema Graph (what exists and how to use it) + Evidence Graph (what is true/available now).

## 2.1 Schema Graph (Layer 1)

Describes what exists in the system and how to use it correctly. This layer is mostly static and provides the semantic foundation for query construction.

### Node Types

| Node Type | Description & Properties |
| --- | --- |
| Feature | From feature_catalog_silver: feature_id, feature_name, category, hazard_group, is_dynamic, units, description, update_frequency |
| HazardGroup | Canonical hazard categories: Flood, Wind, Fire, etc. |
| Unit | Measurement units: index_0_100, fraction_0_1, mph, inches, km, boolean_gate |
| QuerySpec | Query library entries: id, title, tier, combination type |
| AggregationRule | Rollup recipes: area-weighted average, additive totals, weighted share, gate masking |
| Synonym/Concept | Canonical user phrases: "high flood risk", "floodplain", "last 24 hours" |

### Edge Types

- Feature → BELONGS_TO → HazardGroup: Maps features to hazard category

- Feature → MEASURED_IN → Unit: Specifies measurement unit

- Feature → HAS_TIME_SEMANTICS → Dynamic|Static: Indicates temporal behavior

- Feature → REQUIRES_AGG_RULE → AggregationRule: Mandates correct rollup method

- QuerySpec → USES_FEATURE → Feature: Links query specs to required features

- Concept → MAPS_TO_FEATURE → Feature: Resolves natural language to feature_ids

## 2.2 Evidence Graph (Layer 2)

Tracks what is true/available now and what evidence supports it. This layer is dynamic and frequently updated.

### Node Types

| Node Type | Description |
| --- | --- |
| Document | Policies, plans, AARs with metadata (hazard tags, jurisdictions, dates) |
| Chunk | RAG chunks with embedding references |
| AdminArea | Geoid nodes from dim_admin (county, tract, etc.) |
| TimeWindow | Normalized time ranges used in queries |
| Run/Artifact | Query runs with SQL hash, execution time, snapshot time |

### Edge Types

- Document → ABOUT → HazardGroup: Tags documents to relevant hazards

- Document → APPLIES_TO → AdminArea: Scopes documents to jurisdictions

- Chunk → MENTIONS_FEATURE → Feature: NER/ontology extraction linking text to features

- Feature → AVAILABLE_AS_OF → TimeWindow: Freshness/coverage marker from ingest_time

- Run → USED_FEATURE → Feature: Query lineage tracking

## 2.3 Integration Points

The Context Graph integrates with four primary system components:

- NL-to-SQL Agent: Feature selection, QuerySpec matching, aggregation enforcement

- RAG Agent: Structured filters based on AdminArea/HazardGroup, Chunk-Feature connections

- Orchestrator: Routing decisions (SQL vs RAG vs blended), plan generation, fallback logic

- Visualization Layer: Query spec output types, choropleth mappings, legend policies, LOD rules

# 3. Deliverables

| Component | Specification |
| --- | --- |
| Schema Graph | Feature nodes from feature_catalog_silver, Concept/Synonym nodes (50-100 phrases), QuerySpec nodes, AggregationRule nodes. |
| Evidence Graph | Document and Chunk nodes, Document → HazardGroup and Document → AdminArea edges, feature freshness markers, query lineage nodes. |
| Feature Resolver | Service API that maps natural language phrases to candidate feature_ids with recommended semantics. |
| Query Router | Service that matches user intents to existing query specifications in the library. |
| Learned Edges | Feature-Feature similarity edges (co-usage patterns), Document-Feature alignment edges (embedding similarity). |
| Benchmark Dataset | 500+ NL queries spanning ambiguous hazard references, temporal disambiguation, administrative scale variations. |

# 4. Evaluation Framework

## 4.1 Performance Metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Disambiguation Accuracy | Correct feature_id selection given ambiguous input | >90% |
| Routing Precision | Correct SQL/RAG/blended routing decision | >95% |
| Query Spec Match Rate | Existing spec selected when applicable | >85% |
| Aggregation Correctness | Correct rollup rule applied | 100% |
| Latency Overhead | Added time for graph traversal | <100ms p99 |

## 4.2 Benchmark Dataset

500+ natural language queries spanning:

- Ambiguous hazard references (regulatory vs. predisposition vs. dynamic)

- Temporal disambiguation (historical vs. current vs. forecast)

- Administrative scale variations (hex-level vs. county vs. region)

- Multi-hazard and compound queries

# 5. Implementation Timeline

Total Duration: ~8 months (34 weeks) By the end of the semester

## Phase 1: MVP Development (Weeks 1-8)

High Leverage, Low Effort

- Schema Graph implementation with Feature nodes from feature_catalog_silver

- Concept/Synonym nodes for common user phrases (50-100 initial vocabulary)

- QuerySpec nodes for existing query library entries

- AggregationRule nodes (area-weight avg, additive total, weighted share, gate mask)

- Feature Resolver service API and Query Router service API

## Phase 2: Evidence Binding (Weeks 9-18)

- Evidence Graph layer with Document and Chunk nodes

- Document → HazardGroup and Document → AdminArea edge population

- Feature freshness markers based on ingest_time/latest availability

- Query run lineage nodes for explainability

- NER pipeline for extracting feature mentions from document chunks

## Phase 3: Learned Edges (Weeks 19-30)

- Feature-Feature similarity edges based on co-usage patterns and correlation analysis

- AdminArea-AdminArea similarity using Resilience Footprints (if available)

- Document-Feature alignment edges based on embedding similarity

- Hybrid implementation: Delta tables for canonical edges + Vector Search for semantic lookups

## Phase 4: Evaluation & Documentation (Weeks 31-34)

- Benchmark construction and performance testing

- Documentation and governance patterns

- Manuscript preparation and submission

# 6. Target Venues & Risk Assessment

## 6.1 Publication Targets

- Tier 1 Venue: Architecture paper targeting ACL, EMNLP, or AAAI

- Domain Venue: Application paper targeting Natural Hazards and Earth System Sciences or IJDRR

- Benchmark Paper: Context Graph benchmark dataset for disaster NL-to-SQL

## 6.2 Expected Contributions

- Technical: Novel two-layer context graph architecture for disaster intelligence systems

- Algorithmic: Disambiguation algorithms for geospatial disaster queries

- Integration: Patterns for hybrid structured-unstructured disaster knowledge systems

- Operational: Reduced query errors, improved RAG precision, consistent aggregation semantics

## 6.3 Risk Assessment

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Concept vocabulary gaps | High | Iterative expansion based on production query analysis |
| Graph traversal latency | Medium | Caching, materialized views, query optimization |
| Schema drift in TDDL | Medium | Automated sync pipeline, schema change detection |
| NER extraction quality | Medium | Human-in-loop validation, confidence thresholds |

## 6.4 Implementation Approach

Recommended: Lakehouse-Native Implementation (aligned with Databricks ecosystem)

- Unity Catalog governance and lineage

- Easy Orchestrator integration with SQL traversals

- Delta tables: context_nodes, context_edges, concept_embeddings

- Hybrid option: Delta for canonical edges + Vector Search for semantic lookups

— End of Document —